# Walmart Scintilla Media Data Feed — Bronze Layer Integration

Prepared by: Paresh Ranjan Rout

Client: Unilever

Status: Production

## 1. Executive Summary

This project integrates Walmart's Scintilla Media Data Feed API into Unilever's Databricks Bronze layer. The scope covers 9 Walmart data feeds — 4 dimension (reference/master data) tables and 5 fact (transactional) tables — landed into the schema bronze_unilever.walmart_media_data_production. Integration is complete and in production: all 9 tables are live, historical data has been backfilled (up to 3 years for the omni sales feed), and a scheduled daily job keeps all tables current automatically. Silver and Gold layer transformation is owned separately by the data modelling team.

## 2. Business Context

Walmart's Scintilla Media Data Feed gives Unilever direct API access to Walmart's own retail and e-commerce performance data — sales, inventory, and item/store reference data — rather than relying on manual reports or third-party aggregators. This enables faster, more granular analysis of how Unilever products perform on Walmart's platform (both in-store and online), and feeds downstream media and retail-performance analytics.

## 3. Architecture Overview

The solution follows the medallion architecture pattern (Bronze → Silver → Gold), with clear ownership boundaries:

| Layer | Purpose | Owner |
| --- | --- | --- |
| Bronze | Raw data landed as-is from Walmart's API, minimal transformation (metadata columns only) | Paresh (this project) |
| Silver | Data quality checks, deduplication, SCD Type 2, standardized schema | Lakshmanan / Data Modelling team |
| Gold | AI/analytics-ready format, mandatory fields, standardized for downstream consumption | Data Modelling team |

This document covers the Bronze layer only — the ingestion pipeline from Walmart's API into Databricks.

## 4. Data Sources — 9 Walmart Feeds

| Feed Name | Type | Load Pattern | Description |
| --- | --- | --- | --- |
| dcdimensions | Dimension | Snapshot (overwrite daily) | Distribution center master data |
| itemattributes | Dimension | Snapshot (overwrite daily) | Item-level attributes, vendor/brand detail |
| productdimensions | Dimension | Snapshot (overwrite daily) | Product-level descriptive attributes |
| storedimensions | Dimension | Snapshot (overwrite daily) | Store master data |
| digitaltransactability | Fact | History + Daily Incremental | Digital transactability / publishability flags |
| ecomitem | Fact | History + Daily Incremental | E-commerce inventory / availability |
| storeitem | Fact | History + Daily Incremental | Store-level inventory |
| omni-sales2 | Fact | History + Daily Incremental | Omni-channel sales (store + ecom) |
| store-sales2 | Fact | History + Daily Incremental | Store sales |

All tables are landed under the schema bronze_unilever.walmart_media_data_production. Dimension tables are refreshed in full daily (overwrite — they represent current-state reference data with no historical value). Fact tables are append-only, loaded once historically and then incrementally every day.

## 5. Technical Implementation

### 5.1 Authentication

Every API call uses signature-based authentication: a production Consumer ID paired with a fresh digital signature (RSA-SHA256), generated per request via Walmart's signature-generator JAR and a private key. Four headers accompany every call:

- WM_CONSUMER.ID — the account identifier

- WM_CONSUMER.INTIMESTAMP — request timestamp

- WM_SEC.AUTH_SIGNATURE — the generated signature

- WM_SEC.KEY_VERSION — key version (1)

Signatures are valid for 180 seconds and are regenerated fresh for every single request — never reused.

### 5.2 Notebook Pipeline Structure

| Notebook | Purpose | Runs |
| --- | --- | --- |
| 00_config_setup | Environment, base URL, schema, credentials/paths | Referenced by all others (%run) |
| 01_common_functions | Signature generation, retry logic, feed lists, core load functions | Referenced by all others (%run) |
| 02_load_dimensions | Loads all 4 dimension tables (overwrite mode) | Manual / can be scheduled |
| 03_load_fact_history | One-time historical backfill for the 5 fact tables (append, with a data-loss safety guard) | Manual only — never scheduled |
| 04_load_fact_incremental | Daily incremental load for all 5 fact tables, with an automated gap-check safety net | Scheduled daily Job, 18:00 IST |

### 5.3 Data Flow

For each feed: call the relevant Walmart endpoint → receive one or more secure download URLs → download the raw Parquet file(s) to a landing volume → read into Spark → tag with metadata columns (_ingested_at, _source_feed, _load_type, _feed_date, _env) → write to the target Delta table. Fact tables always use append mode; dimension tables use overwrite mode.

### 5.4 Idempotency and Safety

- Incremental loads check whether a given _feed_date has already been loaded before writing, preventing accidental duplicate loads on re-run.

- The history notebook has an explicit guard: if a target table already has data, it skips that feed entirely rather than risk duplicating months of historical rows.

- HTTP 204 ("no new data yet") is handled as a normal, expected outcome — not a failure — avoiding false pipeline-failure alerts caused by Walmart's normal data-finalization lag.

## 6. Challenges Faced and Resolved

### 6.1 Accidental Data Duplication

Early in the project, two fact tables were accidentally loaded twice, doubling row counts (from roughly 3.2B to 6.4B rows, and 21.9M to 43.9M rows). Root cause: the _ingested_at timestamp column made every “duplicate” row technically unique, so a naive SELECT DISTINCT found nothing. Resolution: both tables were dropped and reloaded cleanly, and a permanent safety guard was added to the history notebook to prevent this from happening again.

### 6.2 omni-sales2 / store-sales2 Access Issue

Two of the five fact feeds — omni-sales2 and store-sales2 — initially failed on the production Consumer ID with an identical error across every method and path tested, while working correctly in the sandbox environment and for the other 3 fact feeds:

| # | Method | Endpoint | Result |
| --- | --- | --- | --- |
| 1 | GET | /bulkfeeds/incremental/omni-sales2 | 400 – "Please provide a valid api url." |
| 2 | GET | /bulkfeeds/history/omni-sales2 | 400 – identical message |
| 3 | POST | /bulkfeeds/incremental/omni-sales2 (body: feedDate) | 400 – identical message |
| 4 | POST | /bulkfeeds/history/omni-sales2 (body: fileNames) | 400 – identical message |

Investigation used Walmart's own Status API (GET /bulkfeeds/status) to confirm these two feeds were not listed as active for the production Consumer ID at all — unlike the other working feeds. A further diagnostic test (comparing backend response time against a deliberately fake, non-existent feed name) showed Walmart's backend spent real processing time evaluating these two feeds before rejecting them, versus near-instant rejection for a truly non-existent feed — confirming this was an account-level entitlement gap, not a code or request-format issue.

Resolution: raised with Walmart support; confirmed and resolved on their side effective 23-Jul-2026. Both feeds are now fully active in production.

### 6.3 Historical Data Depth Limitation

Once access was granted, the standard “Get Available History” endpoint returned data going back to 2024-07-02 only (approximately 2 years), despite Walmart's documentation stating a 45-day file retention window — the retention limit applies to the downloadable file, not the data content inside it. A 26-day gap between this history cutoff and the current daily job start date was identified and closed using the “Get Data By FeedDate” endpoint, pulled day-by-day.

Separately, the data modelling team's requirement surfaced a need for 3 years of history (from January 2023) for the omni sales model. Walmart's support team (Scintilla Support) confirmed they could generate this additional year specifically for omni-sales2. Once granted, a safe re-check-and-append process (comparing real transaction dates, not internal load metadata) confirmed and loaded the additional data without duplicating any existing rows. store-sales2 remains at the standard 2-year depth, as the extended grant was specific to omni-sales2 only.

## 7. Production Operations

### 7.1 Scheduled Daily Job

| Setting | Value |
| --- | --- |
| Job name | walmart_scintilla_incremental_daily |
| Schedule | Every day at 18:00, Asia/Kolkata |
| Compute | Engg Shared Compute Cluster (classic, not Serverless) |
| Notifications | Email on success and failure |
| Retries | Up to 2 retries (3 total attempts), 4-minute delay, retry-on-timeout enabled |

### 7.2 Automated Gap-Check Safety Net

Beyond the standard daily pull, the incremental notebook automatically checks each fact table's last loaded date against yesterday's date. If any day was silently missed (for example, due to a failed run), it automatically backfills exactly that missing day using the “Get Data By FeedDate” endpoint — so a single missed run never leaves a permanent gap in the data.

### 7.3 Verification Approach

Pipeline health is verified two ways: (1) checking the Databricks Job run logs for successful completion and row counts, and (2) independently querying each table's real business-date column (not just internal load metadata) to confirm the latest data present matches what is expected, accounting for Walmart's normal 1–2 day data-finalization lag.

## 8. Current Status

As of today, all 9 Bronze tables are live and current:

- 4 dimension tables refreshed daily (overwrite)

- 5 fact tables loaded historically and updated daily via the scheduled incremental job

- omni-sales2: 3 years of history (Jan 2023 – present)

- store-sales2, digitaltransactability, ecomitem, storeitem: 2 years of history (Jul 2024 – present)

- Zero known gaps in daily coverage, protected by the automated gap-check safety net

Two additional feeds — itemaffinity and dcitems — were discovered to be available on the production account but are not yet integrated; flagged as a future opportunity.

## 9. Handoff to Silver Layer

Bronze layer scope ends at raw, landed data with metadata columns only — no business transformation, deduplication, or schema standardization is performed here by design. The data modelling team (led by Lakshmanan) owns the Silver layer, responsible for: data quality checks (duplicates, nulls, negative-value validation), SCD Type 2 implementation, and producing a standardized schema for downstream Gold-layer and AI team consumption. A star-schema join model (fact_omni_sales joined to dim_item_attributes and dim_product_dimensions via catlg_item_id) has been proposed for this layer and is under review.

## 10. Summary

The Walmart Scintilla Bronze layer integration is complete, stable, and in production. All access and data-completeness issues encountered during the project were root-caused with evidence (not assumption), resolved in coordination with Walmart support, and hardened with automated safeguards (idempotency checks, gap detection, and duplicate-prevention guards) to ensure the pipeline remains reliable without manual intervention.